User Acceptance Testing (UAT)

| Date | 03 October 2026 |
| --- | --- |
| Team ID | Team 5 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks |  |

Project Overview:

Project Name: Import Data using Transform Maps (Spreadsheet)

Project Description: Importing data from a spreadsheet into a target ServiceNow table using Import Sets and Transform Maps. The Transform Map maps spreadsheet columns to target table fields, transforms the data if required, and inserts or updates records accurately.

Project Version: 1.0

Testing Period: 19 October 2026 to 24 October 2026

Testing Scope:

Loading spreadsheet data into an Import Set; creating the Transform Map; mapping columns to target fields; coalesce for insert/update; field transform scripts; validation of imported records.

User stories USN-1 to USN-11 (Data Collection, Data Preparation, Transform Map, Data Validation, Documentation).

Testing Environment:

URL/Location: ServiceNow Personal Developer Instance (PDI)

Credentials (if required): Admin user of the PDI (shared securely with testers; not recorded in this document)

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Load the spreadsheet data into an Import Set | 1. Go to System Import Sets > Load Data 2. Choose "Create table", select the .xlsx file and sheet 3. Click Submit | Data is loaded and an Import Set staging table is created with all spreadsheet rows and columns | u__employee_import created; 15 rows loaded, 0 errors. | Pass |
| TC-002 | Create the Transform Map | 1. Open the loaded Import Set table 2. Click "Create Transform Map" and select the target table 3. Enter a name and save | Transform Map is created with the Import Set table as source and the selected table as target | Map created: u__employee_import to u_employee_test. | Pass |
| TC-003 | Map spreadsheet columns to target table fields | 1. Open the Transform Map 2. Click "Auto Map Matching Fields" 3. Map the remaining columns manually and save | All spreadsheet columns are mapped to the corresponding target table fields | 4 fields auto-mapped; Name mapped manually (5 total). | Pass |
| TC-004 | Insert new records using the Transform Map | 1. Click "Transform" on the Import Set 2. Open Transform History to view the result 3. Open the target table list | New records are created in the target table and the count matches the spreadsheet rows | Transform Success; 15 records inserted. | Pass |
| TC-005 | Update existing records using coalesce | 1. Enable coalesce on the key field in the field map 2. Change a value for an existing record in the spreadsheet and reload it 3. Run the transform and open the record | The existing record is updated and no duplicate record is created | Re-import gave 30 records with duplicate IDs; no update. | Fail |
| TC-006 | Convert data using a field transform script | 1. Add a transform script to a field map (e.g., date format or choice value) 2. Run the transform 3. Open an imported record | The value is converted correctly in the target field |  |  |
| TC-007 | Import rows with missing or invalid data (negative scenario) | 1. Add rows with a missing mandatory value or an invalid choice value 2. Run the transform 3. Check the Import Set Row state and error message | Invalid rows show an error/ignored state with a message, and the valid rows are still processed |  |  |
| TC-008 | Load an unsupported file type (negative scenario) | 1. Go to System Import Sets > Load Data 2. Select an unsupported file (e.g., .pdf) 3. Click Submit | An error message is shown and no Import Set table is created |  |  |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | To be recorded during UAT (no defects logged yet) | - | - | - | - |

Sign-off:

Tester Name: Team 5 (Dhanalakshmi Pl, Dhalapathi C, Dhanalakshmi S, Dhanusri S B)

Date:

Signature:

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.